1. Project Overview

Project title
Generic University Companion Web App with Integrated Local-LLM Chatbot, Voice Chat, and Wake-Word Activation

Goal
Build a modern web application for universities where students can:

- Access all key university services from one place (Moodle, NEST, Seats, job portal, etc.).

- Use a smart chatbot (powered later by a local LLM) to get answers about timetables, events, policies, educational resources and anything and everything in between.

- Interact via text or voice, including a hands-free wake-word mode.

- Resume previous sessions and continue where they left off.

- In the future, explore an interactive campus map and support for multiple universities with custom configurations.

Core principles

- Modular: features (chatbot, voice, wake word, map) can be added/removed independently.

- Generic: any university can customise branding, resources, and knowledge.

- Privacy-friendly: local LLM and (as much as possible) local speech processing.

- Beginner-friendly: clear separation of frontend, backend, and AI/voice layer.

2. System Architecture

2.1 High-level components

- Frontend Web App

  - Tech: Next.js or React + Vite, TypeScript, Tailwind CSS.

  - Responsibilities:

    - Student and admin UI.

    - Navigation (Home, Resources, Chat, Sessions, Admin, Settings).

    - Text chat UI.

    - Voice chat UI:

      - Mic button for push-to-talk.

      - Optional wake-word listening indicator.

    - Integrating with browser audio APIs (recording and playback).

- Backend API

  - Tech: FastAPI (Python), PostgreSQL.

  - Responsibilities:

    - User authentication and session management.

    - CRUD for resources and university configuration.

    - Chat/session endpoints (text and voice).

    - Voice endpoints:

      - Receive audio, run STT, call chatbot, run TTS, return audio+text.

- AI/RAG Service

  - Tech: Python (same backend or separate service), local LLM via Ollama.

  - Responsibilities:

    - Ingest and index PDFs (vector-less, structure-aware RAG).

    - Retrieve relevant sections for a question.

    - Generate answers, with citations, for text chat and for voice chat.

- Voice Processing Layer

  - Components:

    - Speech-to-text (STT) for user audio.

    - Text-to-speech (TTS) for assistant replies.

    - Optional wake-word detector (client-side or small service).

  - Responsibilities:

    - Convert between audio and text.

    - Detect wake-word to start recording automatically (hands-free mode).

- Storage

  - PostgreSQL for all structured data.

  - Filesystem / object storage for:

    - Uploaded PDFs.

    - Document index files.

    - Temporary audio files (if you decide to store them).

3. Data Model (updated)

New or clarified entities for voice and wake-word features.

3.1 Core tables (existing)

- University, User, Resource, Session, Message, DocumentIndex (as already defined).

3.2 Voice-related additions

You can start very simple and extend later:

- UserSettings

  - id

  - user_id (FK)

  - preferred_chat_mode (text_only / voice_and_text)

  - wake_word_enabled (boolean)

  - wake_word_phrase (e.g. "Hey Campus", default value)

  - voice_playback_enabled (boolean)

- Message (extended)

  - Add optional fields:

    - audio_url (path to audio file for this message, if stored)

    - input_mode (text / voice)

    - output_mode (text / voice)

You can also choose not to store audio on disk and just store text; the audio can be generated on the fly with TTS.

4. Project Phases and Steps (updated)

Phase 0 – Setup & Tools (same as before)

No change needed here.

Phase 1 – Backend Basics (same as before, plus small tweak)

Add UserSettings table and a simple endpoint to read/update user settings. You don’t implement voice logic yet, only the structure.

Phase 2 – Frontend Basics (same as before, plus Settings)

Add a Settings page where a user can:

- View and change:

  - Preferred chat mode.

  - Whether voice playback is enabled.

  - Whether wake-word listening is enabled (this will be a stub at first).

The actual voice functionality will come later, but UX and data structures are ready.

Phase 3 – Admin Panel & Generic Configuration (unchanged)

Admin features remain the same; optionally add:

- Voice-related config per university (e.g., allowed wake-word phrases, default chat mode).

Phase 4 – AI/RAG Foundations (unchanged)

Same focus: build the text-based RAG pipeline and text-only /chat/test endpoint. Voice comes after this works well.

Phase 5 – Text Chat Integration (clarified)

This phase is now clearly “text chat first”:

- Extend backend:

  - POST /sessions/{id}/messages (text).

  - GET /sessions/{id}/messages.

- Frontend:

  - Full text chat interface on /sessions/[id].

  - Uses only text request/response.

Deliverable: Stable text chat using your RAG + local LLM, with session history.

Phase 6 – Voice Chat (push-to-talk) (new, BEFORE wake-word)

Goal: Add a simple voice interface using a mic button: click → speak → backend → spoken reply.

Steps:

Backend:

- Create endpoint POST /voice-message:

  - Accepts:

    - session_id

    - Audio data (e.g. WAV/OGG blob).

  - Steps inside:

    - Run STT → text question.

    - Call existing chat logic (same as text message).

    - Run TTS on assistant’s answer → audio reply.

    - Return:

      - Transcribed user text.

      - Assistant text.

      - Audio bytes or a URL for TTS audio.

- Optionally:

  - Reuse Message table to store user/assistant text and mark input_mode = voice, output_mode = voice.

Frontend:

- Add mic button to chat screen:

  - States:

    - Idle.

    - Recording (highlighted).

    - Sending / waiting for response.

- Implement recording flow:

  - On click:

    - Ask for mic permission (once).

    - Start recording via browser APIs.

  - On click again (or after timeout):

    - Stop recording.

    - Send audio blob to /voice-message.

  - When response arrives:

    - Display both user’s transcribed text and assistant’s text in chat.

    - Play assistant audio if voice_playback_enabled is true.

- UX:

  - Show “Transcribing…” and “Speaking…” indicators.

  - Allow user to interrupt playback.

Deliverable: Fully working “press to speak, hear the answer” chat, sharing the same sessions as text chat.

Phase 7 – Wake-Word (“Call to Wake Up and Chat”) (new)

Goal: Allow users to say a wake phrase (e.g. “Hey Campus”) to start voice recording automatically, for hands-free use.

Important: This is a stretch / advanced phase. Only start once Phase 6 is stable.

Conceptual flow:

- User toggles wake-word in Settings:

  - wake_word_enabled = true.

  - UI warns about microphone being used more often and shows a clear indicator.

- Frontend, when wake-word is enabled:

  - Starts a lightweight wake-word listener:

    - Continuously reads audio from microphone (with user permission).

    - Processes audio locally (ideally in the browser) to detect the wake phrase.

  - On detection:

    - Switch to the Phase-6 “record question” flow automatically:

      - Show “Listening…” state.

      - Record the actual question as a separate clip.

      - Send that clip to /voice-message.

- Backend:

  - No change to chat pipeline; it still just receives audio and returns text+audio.

  - All the wake-word logic is on the client side (or in a tiny helper service) and invisible to the existing API.

UX details:

- Mic icon states:

  - Off: no mic access / wake-word disabled.

  - Listening: wake-word engine active, but not recording a question yet.

  - Recording: actual question being captured to send to backend.

- Safety & privacy:

  - Clear visual indicator when microphone is used for wake-word listening.

  - Easy toggle in Settings to turn wake-word mode off.

  - Documentation in your report explaining that wake-word runs locally and what audio (if any) is sent to the server.

Deliverable: A demo where you can say “Hey [Assistant Name]” near your laptop, see the assistant wake up, speak a question, and get a spoken reply—reusing the same sessions.

5. Updated Timeline (including voice & wake-word)

Example for one semester:

- Weeks 1–2: Phase 0 & 1 (setup, backend basics).

- Weeks 3–4: Phase 2 (frontend basics + settings page).

- Weeks 5–6: Phase 3 (admin & generic configuration).

- Weeks 7–8: Phase 4 (AI/RAG foundations, text-only backend).

- Weeks 9–10: Phase 5 (text chat integration, sessions).

- Weeks 11–12: Phase 6 (push-to-talk voice chat).

- Weeks 13+: Phase 7 (wake-word hands-free mode, polish, testing, report).

6. How you can use this updated report

- Paste this into your project proposal / FYP document and adapt names and timings.

- Mark voice chat and wake-word clearly as:

  - Voice chat (push-to-talk): core or high-priority feature.

  - Wake-word: advanced / stretch feature if time and performance allow.

If you want, I can next help you write a short “Functional Requirements” and “Non-Functional Requirements” section that explicitly mentions text chat, voice chat, and wake-word behaviours in formal bullet points you can submit.